Project Planning Phase - Backlog & Tracker

| Date | 25 September 2026 |
| --- | --- |
| Team ID |  |
| Project Name | FreelanceHub – Freelance Marketplace Platform |
| Maximum Marks | 5 Marks |

1. Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email, password, and selecting my role (Client or Freelancer). | 2 | High | Full Stack Dev |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | Medium | Backend Dev |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application using my Google account. | 2 | Low | Frontend Dev |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering my email and password, and receive a JWT session token. | 1 | High | Backend Dev |
| Sprint-1 | Dashboard | USN-5 | As a user, I can view a role-specific dashboard showing my projects, proposals, or platform analytics depending on my role. | 3 | High | Frontend Dev |
| Sprint-2 | Project Posting | USN-6 | As a client, I can post a new project with a title, description, budget, category, and required skills. | 3 | High | Full Stack Dev |
| Sprint-2 | Bidding | USN-7 | As a freelancer, I can submit a proposal with an amount and message on any open project. | 4 | High | Full Stack Dev |

2. Project Tracker, Velocity & Burndown Metrics

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Sep 2026 | 06 Sep 2026 | 20 |
| Sprint-2 | 20 | 6 Days | 08 Sep 2026 | 13 Sep 2026 | 20 |
| Sprint-3 | 20 | 6 Days | 15 Sep 2026 | 20 Sep 2026 | 18 |
| Sprint-4 | 20 | 6 Days | 22 Sep 2026 | 27 Sep 2026 | 15 |

3. Team Velocity Calculation & Interpretation

Based on an iteration baseline where sprint duration = 10 days and team velocity = 20 points per sprint, the Average Velocity (AV) per day unit is calculated mathematically as follows:

AV = (Velocity) / (Sprint Duration) = 20 / 10 = 2 Story Points per Day

This baseline measurement ensures predictable delivery resource mapping. Work remaining reduces progressively over time, which can be plotted visually using standard Agile Burndown charts.